|  |  |  |
| --- | --- | --- |
| WEEKS | WORKS | RESULT |
| 9 | Split the works and research on the parts of the project (HTML, CSS) | Rough designated parts for each member and more knowledge of HTML, CSS to start working with the project |
| Vĩnh and Minh: Primarily do research on how to appeal to users Quang and Đức: Take time to think on the base for the websites  All: shall gain some knowledge on HTML and CSS | |
| 10 | Start writing the script and continue researching on the HTML | Finished script and acquired additional knowledge |
| Vĩnh and Minh: Writing short description as well as personal parts inside the project.  Đức: Finalize the base and some additional minor parts  Quang: Help Đức and decoration of the project | |
| 11 | Split parts for the presentation and work on the prototype (HTML part) | Each teammate memorizes their parts in the presentation and (hopefully) have a working prototype (HTML part) |
| Vĩnh and Minh: putting parts into the project via Github and try to make slides  Đức and Quang: Finish the prototype and checks for bugs, potentially put the prototype for user to experience and receive feedbacks. | |
| 12 | Practice presentation and proceed with the prototype (CSS part) | Experienced in presentation with a working prototype |
| All: Shall be in confident mood to present and potentially put the prototype for user to experience and receive feedbacks. | |
| 13 | Finished all parts and present the project with the prototypes | Hope to receive feedbacks from lecturer to improve the project in the near future (which is next week) |
| All: take experience and later improve the project | |
| From 14 to 16 | Finalize the prototype | Have a good and professional prototype to be a solid base for the real-deal |
| Will be discussed in a later date | |
| From 17 to 20 | Prototype shall be tested by students (or customers) to get results and feedbacks | Receive good and factual feedbacks for the real-deal |
| Will be discussed in a later date | |
| From 20 to 23 | Summarizes all feedbacks and professionalize the project | (Hopefully) Have our project a reality and publicly shown |
| Will be discussed in a later date | |